DQA Sprint Review
August 8, 2012

---
Status Update
- Michigan development team split project up into four major pieces:
  - DQA Database
  - DQA Core
  - DQA Web UI
  - DQA Web Service
- Release 1.2 to be completed this week
  - Minor improvements and bug fixes
Web UI
Web Service
Core
Database

---
Coming Soon
- New Tracking System
  - Bugzilla
- Release 1.3
  - September 3rd

---
Deployments
- Texas Immtrac
  - In production processing incoming HL7 feeds
- Michigan
  - In production creating DQA reports
- Indian Health Service
  - Planning deployment after IIS Profiling is complete
- Texas Children's Hospital
  - Panning to use for internal DQA process

---
What should we focus on?
- Improved User Interface
  - Was part of the original vision to work on this next.
- Integration with Project Tracker
  - This is a critical step for entities using the DQA.
- Further validation improvements
  - New CDC guide is out and NIST test cases are being created, DQA should support these.
- Statistical Tracking
  - Add long term support in DQA for tracking.

---
Other Updates
- IIS Onboarding Meeting
  - Two processes for testing: Vendor & Provider
- NIST Test Case Development
  - Meaningful Use Stage 2
- TCH Forecast Tester
- Simple Message Mover