DQA Sprint Review
October 2, 2012

---
Status Update
- Release 1.04 to be released tomorrow
  - Improved vaccination code validation
  - Minor bug fix, name validation change
- Validation Improvements
  - Added two new issues:
    - is invalid for date administered
    - is unexpected for date administered
  - For these fields:
    - CVX Code, CPT Code, Vaccine Product, MVX Code
  - Added new product table

---
Coming Soon
- New Tracking System
  - Bugzilla
- Release 1.05
  - October 30th
  - Updates from CDC Guide 1.4
  - Add support for all 7 NIST v2 test cases
  - Initial QBP support ?
  - Initial email support ?

---
Future Priorities
- Further validation improvements
  - Support CDC 1.4 Imm Guide released in August
  - Support NIST MU v2 test cases released this month
- Integration with Project Tracker
  - This is a critical step for entities using the DQA.
- Improved User Interface
  - Was part of the original vision to work on this next.
- Statistical Tracking
  - Add long term support in DQA for tracking.

---
Other Updates
- IIS Onboarding Meeting
  - Will be follow-up work in this area relating to querying
- NIST Test Case Development
  - Public comment period ending
- TCH Forecast Tester
  - Presented at AIRA conference
- Simple Message Mover
  - Work expected to be completed this month

---
Issue Review